ISO

INTERNATIONAL ORGANIZATION FOR STANDARDIZATION

ORGANISATION INTERNATIONALE DE NORMALISATION

ISO/IEC JTC 1/ SC 2/ WG 2

Universal Multiple-Octet Coded Character Set

(U C S)

ISO/IEC JTC1/SC2/WG2 N 1940

Date: 1998-12-15

| Title: | Preliminary WG2 Report to the ninth SC2 plenary meeting in Fukuoka, Japan 9 – 15 March 1999 |
| --- | --- |
| Source: | Mike Ksar, SC2/WG2 Convener |
| Action: | None – For information |
| Distribution: | ISO/IEC JTC 1/ SC 2 |

### Meetings

- Since the last SC2 plenary session, which was held in Redmond, WA, U.S.A. in March 1998, WG2 once in London, U.K. in September 1998 and is planning to meet again in Fukuoka, Japan in and March 1999 respectively.  Earlier meetings are included for reference.

| Meeting # | Location | Date | Document #, Minutes/Resolutions |
| --- | --- | --- | --- |
| 23 | Athens, Greece | 24 - 26 May 1993 | N 903, N 904 |
| 24 | Washington, DC, U.S.A. | 1 - 5 Nov. 1993 | N 955, N 949 |
| 25 | Antalya, Turkey | 18 - 25 April 1994 | N 1033, N 1034 |
| 26 | San Francisco, Calif. U.S.A. | 10 - 14 Oct. 1994 | N 1117, N 1118 |
| 27 | Geneva, Switzerland | 3 - 7 April 1995 | N 1203, N 1204 |
| 28 | Helsinki, Finland | 26 - 28 June 1995 | N 1253, N 1254 |
| 29 | Tokyo, Japan | 6 - 10 November 1995 | N 1303, N 1304 |
| 30 | Copenhagen, Denmark | 22 - 26 April 1996 | N 1353, N 1354 |
| 31 | Quebec City, Quebec, Canada | 12 - 16 August 1996 | N 1453, N 1454 |
| 32 | Singapore | 20 - 24 January 1997 | N 1503, N 1504 |
| 33 | Heraklion, Crete, Greece | 30 June – 4 July 1997 | N 1603, N 1604 |
| 34 | Redmond, WA, U.S. | 16 – 20 March 1998 | N 1703, N 1704R |
| 35 | London, UK | 21 – 25 September 1998 | N 1903*, N 1904R |
| 36 Planned | Fukuoka, Japan | 9 - 15 March 1999 |  |
| 37 Planned | Copenhagen, Denmark | September 1999 |  |
| 38 Planned | China | March 2000 |  |

*  These are unconfirmed minutes.

### Scope of Work

Develop a universal multiple-octet coded character set that encompasses the world’s scripts.  This is Work Item JTC1.02.18 - ISO/IEC 10646.

### Achievements since last SC2 plenary

Here is a summary of projects completed and published as amendments since the last SC2 plenary in March 1998.

| SC 2 Project # | Title | Reference | Editor | Target Date (Top) Actual Date (Bottom) |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  | WD*1 | CD*2 |  |  |  | FDIS*3 |  |  | IS*4 |  |
| 02.18.01.05 | AMENDMENT 5: Hangul Syllables | 10646-1 AMD 5 | J. B. Paterson | Published: 1998-05-15 |  |  |  |  |  |  |  |  |  |  |  |  |
| 02.18.01.10 | AMENDMENT 10: Ethiopic | 10646-1 AMD 10 | J. B. Paterson | Published: 1998-10-15 |  |  |  |  |  |  |  |  |  |  |  |  |
| 02.18.01.11 | AMENDMENT 11: Unified Canadian Aboriginal Syllabics | 10646-1 AMD 11 | J. B. Paterson | Published: 1998-07-15 |  |  |  |  |  |  |  |  |  |  |  |  |
| 02.18.01.12 | AMENDMENT 12: Cherokee | 10646-1 AMD 12 | J. B. Paterson | Published: 1998-09-01 |  |  |  |  |  |  |  |  |  |  |  |  |
| 02.18.01.13 | AMENDMENT 13: CJK Unified Ideographs Supplementary Sources | 10646-1 AMD 13 | J. B. Paterson | Published: 1998-10-15 |  |  |  |  |  |  |  |  |  |  |  |  |
| 02.18.01.16 | AMENDMENT 16: Braille Patterns | 10646-1 AMD 16 | J.B. Paterson | Published: 1998-10-15 |  |  |  |  |  |  |  |  |  |  |  |  |
| 02.18.01.19 | AMENDMENT 19: Runic | 10646-1 AMD 19 | J.B. Paterson | Published: 1998-11-01 |  |  |  |  |  |  |  |  |  |  |  |  |
| 02.18.01.20 | AMENDMENT 20: Ogham | 10646-1 AMD 20 | J.B. Paterson | Published: 1998-11-01 |  |  |  |  |  |  |  |  |  |  |  |  |
| 02.18.01.00.02 | TECHNICAL CORRIGENDUM 2 | 10646-1 Cor. 2 | J. B. Paterson | Published: 1998-07-15 |  |  |  |  |  |  |  |  |  |  |  |  |

### Work in Progress:

| SC 2 Project # | Title | Reference | Editor | Target Date (Top)/Actual Date (Bottom) |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  | WD*1 | CD*2 |  |  |  | FDIS*3 |  |  | IS*4 |  |
| 02.18.01 | Revision of ISO/IEC 10646-1: 1993 |  | J. B. Paterson | 99-03 N/A N/A 2000-03 |  |  |  |  |  |  |  |  |  |  |  |  |
| 02.18.01.14 | AMENDMENT 14: Yi Character Set | SC2N2820 | J. B. Paterson | - | 97-09 |  |  |  | 98-05 |  |  | 98-10 |  |
|  |  |  |  |  | 98-05 |  |  |  | 98-11 |  |  | 99-02 |  |
| 02.18.01.15 | AMENDMENT 15: Radicals and Numerals | SC2N2821 | J. B. Paterson | - | 97-09 |  |  |  | 98-05 |  |  | 98-10 |  |
|  |  |  |  |  | 98-05 |  |  |  | 98-11 |  |  | 99-02 |  |
| 02.18.01.17 | AMENDMENT 17: CJK Unified Ideograph Extension | SC2N2823 | J. B. Paterson | - | 98-07 |  |  |  | 99-01 |  |  | 99-03 |  |
| 02.18.01.18 | AMENDMENT 18: Symbols and Other collections | SC2N3002 | J. B. Paterson | - | 98-05 |  |  |  | 98-11 |  |  | 99-02 |  |
|  |  |  |  | 97-12 |  |  |  |  |  |  |  |  |  |
| 02.18.01.21 | AMENDMENT 21: Sinhala script | SC2N3017 | J. B. Paterson | - | 98-06 |  |  |  | 98-11 |  |  | 99-02 |  |
|  |  |  |  | 98-01 |  |  |  |  |  |  |  |  |  |
| 02.18.01.22 | AMENDMENT 22: Keyboard symbols | SC2N3003 | J. B. Paterson | - | 98-10 |  |  |  | 99-05 |  |  | 99-09 |  |
|  |  |  |  | 97-12 |  |  |  |  |  |  |  |  |  |
| 02.18.02 | 10646- Part 2: Supplementary Plane Number 1, 2 and 14 | SC2N2929 | #### M. Suignard | 98-03 | 99-05 |  |  |  | 2000-05 |  |  | 2000-12 |  |
|  |  |  |  | 98-03 |  |  |  |  |  |  |  |  |  |
| 02.15285 | TR Type 3: An Operational Model for Characters and Glyphs | DTR 15285 (SC 2N2902) | A. Grifee E. Hart | - | - |  |  |  | 97-07 |  |  | 98-05 |  |
|  |  |  |  | 97-01 | 97-05 |  |  |  | 97-07 |  |  |  |  |

*1: Introduction of the first edition of WD by editors, *2:  Registration of the first CD (and subsequent CDs) or PDAM/FPDAM, *3: Submission of text for FDIS processing, or DAM *4: Finalization of DIS Text for Publication (in the case of old DIS procedure)/Publication  (in the case of new DIS procedure) or Camera-ready document ready for ITTF.

### Projects approved at WG2 meeting 34 & 35, pending SC2 approval:

| 02.18.01.23 | FPDAM Bucket – Bopomofo, Romani, Enclosing Screen and Key Cap Symbols, Kip Laos Currency Sign, two Syriac symbols and Ideographic Variation Indicator | SC2N3194 | J. B. Paterson | 98-03 | 98-09 |  |  |  | 99-02 |  |  | 99-05 |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 02.18.01.24 | Amendment 24 – Thaana Script | SC2N3198 | J. B. Paterson | 98-03 | 99-05 |  |  |  | 99-07 |  |  | 99-10 |  |
| 02.18.01.25 | Amendment 25 – Khmer Script | SC2N3201 | J. B. Paterson | 98-03 | 99-05 |  |  |  | 99-07 |  |  | 99-10 |  |
| 02.18.01.26 | Amendment 26 – Myanmar (Burmese) Script | SC2N3203 | J. B. Paterson | 98-03 | 99-05 |  |  |  | 99-07 |  |  | 99-10 |  |
| 02.18.01.27 | Amendment 27 – Syriac Script | SC2N3196 | #### J. B. Paterson | 98-03 | 99-05 |  |  |  | 99-07 |  |  | 99-10 |  |
| 02.18.01.28 | Amendment 28 – Ideographic Description Sequence | SC2N3186 | J. B. Paterson | 98-10 | 99-04 |  |  |  | 99-08 |  |  | 99-10 |  |
| 02.18.01.29 | Amendment 29: Mongolian | SC2N3208 | J.B. Paterson | 98-10 | 99-04 |  |  |  | 99-08 |  |  | 99-12 |  |
| 02.18.01.30 | Amendment 30 - Additional Latin and other characters | SC2N3210 | J.B. Paterson | 98-10 | 99-04 |  |  |  | 99-08 |  |  | 99-12 |  |
| 02.18.01.31 | Amendment 31 - Tibetan Extensions | SC2N3212 | J.B. Paterson | 98-10 | 99-04 |  |  |  | 99-08 |  |  | 99-12 |  |

### Other Achievements

  - Continued to enhance the set of principles and a process to prioritize the various repertoire additions to WG2.  The new process has been extremely helpful in managing and prioritizing repertoire additions to 10646.

  - The Rapporteur of the IRG is Mr. Zhang Zhoucai of China.  His term runs until the next SC2 plenary session in March 1999.

  - Updated the World Wide Web site for WG2 and posted an increasing number of documents to the site.  The URL is www.dkuug.dk/JTC1/SC2/WG2.  Keld Simonsen of the Danish Unix Users Group (dkuug) in Copenhagen, Denmark continues to operate the site.

### Proposals for future WG2 meetings:

  - Ideographic Component Supplement

  - Ideographic Radical Supplement

  - Ideographic Structure Characters

  - Ideographic Vertical Extensions for plane 2

  - Cham

  - Tai (Dai) scripts

  - Encoding of ecological symbols

  - Proposals to encode Glagolitic, Coptic, and Buginese in the BMP.

  - Proposal to encode in plane 1 the following scripts: Egyptian Hieroglyphs, Meroitic, Old Persian Cuneiform, Ugartic Cuneiform, Tengwar, Cirth, Klingon, Etruscan, Gothic, Avestan, Brahmi, Old Hungarian, Old Permic, Sinaitic and South Arabian.

  - Additional math symbols

  - Additional three East Asian characters

  - Western Music Symbols in plane 1.

  - Latinized Taiwanese characters

### WG2 Liaisons

WG2 continues to work very closely with the following liaison organizations.

- AFII

- ITU-T/SG8

- The Unicode Consortium

- Taipei Computer Association (TCA)

- Hong Kong Information Technology Federation (HKITF)

- United Nations University (UNU)

- CEN/TC304

- In addition, WG2 has worked very closely with the following working groups but no official liaisons exist between them and WG2.

- SC2/WG3 - 7-bit and 8-bit Codes

- ISO/TC46/SC2

- SC22/WG3 - APL

- SC22/WG20 - Internationalization

- W3C-Internationalization

- ECMA TC39 - Web Scripting Languages

### Mailing List

- The average number of recipients of WG2 documents is 80.  Their national bodies or individuals that are linguistic and/or technical experts on coding technology nominate them. The number of attendees, representing about 19 national bodies, 3 liaison organizations and 18 affiliations, is now steady at an average of 35 people per meeting.  There are approximately 150 technical experts who actively provide input to our working group.