ISO

INTERNATIONAL ORGANIZATION FOR STANDARDIZATION

ORGANISATION INTERNATIONALE DE NORMALISATION

ISO/IEC JTC 1/ SC 2/ WG 2

Universal Multiple-Octet Coded Character Set

(U C S)

ISO/IEC JTC1 SC2 N 3292

WG2 N 1940R

Date: 1999-03-16

| Title: | Pre-SC2 Updated WG2 Report to the ninth SC2 plenary meeting in Fukuoka, Japan 9 – 15 March 1999 |
| --- | --- |
| Source: | Mike Ksar, SC2/WG2 Convener |
| Action: | None – For information |
| Distribution: | ISO/IEC JTC 1/ SC 2 /WG 2 |

### Meetings

Since the last SC2 plenary session, which was held in Redmond, WA, U.S.A. in March 1998, WG2 met once in London, U.K. in September 1998 and is planning to meet again in Fukuoka, Japan in and March 1999 respectively.  Earlier meetings are included for reference.

| Meeting # | Location | Date | Document #, Minutes/Resolutions |
| --- | --- | --- | --- |
| 23 | Athens, Greece | 24 - 26 May 1993 | N903, N904 |
| 24 | Washington, DC, U.S.A. | 1 - 5 Nov. 1993 | N955, N949 |
| 25 | Antalya, Turkey | 18 - 25 April 1994 | N1033, N1034 |
| 26 | San Francisco, Calif. U.S.A. | 10 - 14 Oct. 1994 | N1117, N1118 |
| 27 | Geneva, Switzerland | 3 - 7 April 1995 | N1203, N1204 |
| 28 | Helsinki, Finland | 26 - 28 June 1995 | N1253, N1254 |
| 29 | Tokyo, Japan | 6 - 10 November 1995 | N1303, N1304 |
| 30 | Copenhagen, Denmark | 22 - 26 April 1996 | N1353, N1354 |
| 31 | Quebec City, Quebec, Canada | 12 - 16 August 1996 | N1453, N1454 |
| 32 | Singapore | 20 - 24 January 1997 | N1503, N1504 |
| 33 | Heraklion, Crete, Greece | 30 June – 4 July 1997 | N1603, N1604 |
| 34 | Redmond, WA, U.S. | 16 – 20 March 1998 | N1703, N1704R |
| 35 | London, UK | 21 – 25 September 1998 | N1903, N1904R |
| 36 | Fukuoka, Japan | 9 - 15 March 1999 | N2003*, N2004 |
| 37 Planned | Copenhagen, Denmark | 13 - 16 September 1999 |  |
| 38 Planned | China | 20 - 23 March 2000* |  |
| 39 Planned | Greece | September 2000* |  |

*  Unconfirmed.

### Scope of Work

Develop a universal multiple-octet coded character set that encompasses the world’s scripts.  This is Work Item JTC1.02.18 - ISO/IEC 10646.

### Achievements since last SC2 plenary

Here is a summary of projects completed and published as amendments since the last SC2 plenary in March 1998.

| SC 2 Project # | Title | Stage | Reference | Editor | Target Date (Top)/Actual Date (Bottom) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | WD |  |  |  |  |  |  |  |  |  |  |  | CD |  |  |  |  |  |  |  |  |  |  |  |  | FCD |  |  |  |  |  |  |  |  |  |  |  | DIS |  |  |  |  |  |  |  |  |  |  | IS |  |  |  |  |  |  |  |  |
| 02.18.01.05 | AMENDMENT 5 to ISO/IEC 10646-1: Hangul syllables | - | ISO/IEC10646-1/Amd 5 (SC 2 N 2986) | J. B. Paterson | Published: 1998-05-15 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 02.18.01.10 | AMENDMENT 10 to ISO/IEC 10646-1: Ethiopic script | - | ISO/IEC10646-1/Amd.10 (SC 2 N 3016) | J. B. Paterson | Published: 1998-10-15 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 02.18.01.11 | AMENDMENT 11 to ISO/IEC 10646-1: Unified Canadian Aboriginal Syllabics | - | ISO/IEC10646-1/Amd.11 (SC2N2965) | J. B. Paterson | Published: 1998-07-15 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 02.18.01.12 | AMENDMENT 12 to ISO/IEC 10646-1: Cherokee | - | ISO/IEC10646-1/Amd.12 (SC2N2967) | J. B. Paterson | Published: 1998-09-01 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 02.18.01.13 | AMEDMENT 13 to ISO/IEC 10646-1: CJK unified ideographs | - | ISO/IEC10646-1/Amd.13 (SC2N3078) | J. B. Paterson | Published: 1998-10-15 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 02.18.01.16 | AMENDMENT 16 to ISO/IEC 10646-1: Braille Patterns | - | ISO/IEC10646-1/Amd.16 (SC2N3079) | J. B. Paterson | Published: 1998-10-15 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 02.18.01.19 | AMENDMENT 19 to ISO/IEC 10646-1: Runic | 4 | SC2N3080 | J. B. Paterson | Published: 1998-11-01 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 02.18.01.20 | AMENDMENT 20 to ISO/IEC 10646-1: Ogham | 4 | SC2N3081 | J. B. Paterson | Published: 1998-11-01 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 02.15285 | TR Type 3: An Operational Model for Characters and Glyphs | 5 | SC2N3142 | A. Griffee E. Hart | Published: 1998-12-15 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 02.18.01.00.02 | TECHNICAL CORRIGENDUM 2 to ISO/IEC 10646-1 | - | ISO/IEC 10646-1/Cor.2 (SC2N3082) | J.B. Paterson | Published: 1998-07-15 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |

### Work in Progress:

| SC 2 Project # | Title | Stage | Reference | Editor | Target Date (Top)/Actual Date (Bottom) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | WD |  |  |  |  |  |  |  |  |  |  |  | CD |  |  |  |  |  |  |  |  |  |  |  |  | FCD |  |  |  |  |  |  |  |  |  |  |  | DIS |  |  |  |  |  |  |  |  |  |  | IS |  |  |  |  |  |  |  |  |
| 02.18.01 | Revision of ISO/IEC 10646-1: 1993 |  |  | J. B. Paterson | 99-03 |  |  |  |  |  |  |  |  |  |  |  | N/A |  |  |  |  |  |  |  |  |  |  |  |  | N/A |  |  |  |  |  |  |  |  |  |  |  | N/A |  |  |  |  |  |  |  |  |  |  | 2000-03 |  |  |  |  |  |  |  |  |
| 02.18.01.14 | AMENDMENT 14 to ISO/IEC 10646-1: Yi syllables and Yi radicals | 3 | SC2N3215 | J. B. Paterson | - 98-04 |  |  |  |  |  |  |  |  |  |  |  | - 98-08 |  |  |  |  |  |  |  |  |  |  |  |  | 98-08 98-11 |  |  |  |  |  |  |  |  |  |  |  | 99-05 |  |  |  |  |  |  |  |  |  |  | 99-08 |  |  |  |  |  |  |  |  |
| 02.18.01.15 | AMENDMENT 15 to ISO/IEC 10646-1: Radicals and Numerals | 3 | SC2N3213 | J. B. Paterson | - 98-10 |  |  |  |  |  |  |  |  |  |  |  | - 99-02 |  |  |  |  |  |  |  |  |  |  |  |  | 99-04 |  |  |  |  |  |  |  |  |  |  |  | 99-10 |  |  |  |  |  |  |  |  |  |  | 00-02 |  |  |  |  |  |  |  |  |
| 02.18.01.17 | AMENDMENT 17 to ISO/IEC 10646-1: CJK Unified Ideograph Extension | 4 | SC2N3220 | J. B. Paterson | - 98-04 |  |  |  |  |  |  |  |  |  |  |  | 98-09 |  |  |  |  |  |  |  |  |  |  |  |  | 98-07 98-09 |  |  |  |  |  |  |  |  |  |  |  | 99-01 98-11 |  |  |  |  |  |  |  |  |  |  | 99-03 |  |  |  |  |  |  |  |  |
| 02.18.01.18 | AMENDMENT 18 to ISO/IEC 10646-1: Symbols and Others | 4 | SC2N3188 | J. B. Paterson | - 97-12 |  |  |  |  |  |  |  |  |  |  |  | 98-05 |  |  |  |  |  |  |  |  |  |  |  |  | 98-05 98-09 |  |  |  |  |  |  |  |  |  |  |  | 98-11 98-10 |  |  |  |  |  |  |  |  |  |  | 99-02 |  |  |  |  |  |  |  |  |
| 02.18.01.21 | AMENDMENT 21 to ISO/IEC 10646-1: Sinhala | 4 | SC2N3190 | J. B. Paterson | - 98-01 |  |  |  |  |  |  |  |  |  |  |  | 98-07 |  |  |  |  |  |  |  |  |  |  |  |  | 98-06 98-09 |  |  |  |  |  |  |  |  |  |  |  | 98-11 98-10 |  |  |  |  |  |  |  |  |  |  | 99-02 |  |  |  |  |  |  |  |  |
| 02.18.01.22 | AMENDMENT 22 to ISO/IEC 10646-1: Keyboard symbols | 3 | SC2N3192 | J. B. Paterson | - 97-12 |  |  |  |  |  |  |  |  |  |  |  | 98-03 98-03 |  |  |  |  |  |  |  |  |  |  |  |  | 98-10 98-10 |  |  |  |  |  |  |  |  |  |  |  | 99-05 |  |  |  |  |  |  |  |  |  |  | 99-09 |  |  |  |  |  |  |  |  |
| 02.18.01.23 | AMEMDMENT 23 to ISO/IEC 10646-1: Bopomofo and other char. | 4 | SC2N3194 | J. B. Paterson | 98-03 98-03 |  |  |  |  |  |  |  |  |  |  |  | 98-09 |  |  |  |  |  |  |  |  |  |  |  |  | 98-09 98-09 |  |  |  |  |  |  |  |  |  |  |  | 99-02 98-10 |  |  |  |  |  |  |  |  |  |  | 99-05 |  |  |  |  |  |  |  |  |
| 02.18.01.24 | AMEMDMENT 24 to ISO/IEC 10646-1: Thaana Script | 3 | SC2N3198 | J. B. Paterson | 98-03 98-03 |  |  |  |  |  |  |  |  |  |  |  | 98-09 |  |  |  |  |  |  |  |  |  |  |  |  | 99-05 98-10 |  |  |  |  |  |  |  |  |  |  |  | 99-05 |  |  |  |  |  |  |  |  |  |  | 99-10 |  |  |  |  |  |  |  |  |
| 02.18.01.25 | AMENDMENT 25 to ISO/IEC 10646-1: Khmer Script | 3 | SC2N3201 | J. B. Paterson | 98-03 98-03 |  |  |  |  |  |  |  |  |  |  |  | 98-09 |  |  |  |  |  |  |  |  |  |  |  |  | 99-05 98-10 |  |  |  |  |  |  |  |  |  |  |  | 99-05 |  |  |  |  |  |  |  |  |  |  | 99-10 |  |  |  |  |  |  |  |  |
| 02.18.01.26 | AMENDMENT 26 to ISO/IEC 10646-1: Myanmar Script | 3 | SC2N3203 | J. B. Paterson | 98-03 98-03 |  |  |  |  |  |  |  |  |  |  |  | 98-09 |  |  |  |  |  |  |  |  |  |  |  |  | 99-05 98-10 |  |  |  |  |  |  |  |  |  |  |  | 99-05 |  |  |  |  |  |  |  |  |  |  | 99-10 |  |  |  |  |  |  |  |  |
| 02.18.01.27 | AMENDMENT 27 to ISO/IEC 10646-1: Syriac Script | 3 | SC2N3196 | J. B. Paterson | 98-03 98-03 |  |  |  |  |  |  |  |  |  |  |  | 98-09 |  |  |  |  |  |  |  |  |  |  |  |  | 99-05 98-10 |  |  |  |  |  |  |  |  |  |  |  | 99-05 |  |  |  |  |  |  |  |  |  |  | 99-10 |  |  |  |  |  |  |  |  |
| 02.18.01.28 | AMENDMENT 28 to ISO/IEC 10646-1: Ideographic Description Sequences | 3 | SC2N3186 | J. B. Paterson | 98-10 98-10 |  |  |  |  |  |  |  |  |  |  |  | - 99-02 |  |  |  |  |  |  |  |  |  |  |  |  | 99-04 |  |  |  |  |  |  |  |  |  |  |  | 99-10 |  |  |  |  |  |  |  |  |  |  | 00-02 |  |  |  |  |  |  |  |  |
| *02.18.01.29 | AMENDMENT 29 to ISO/IEC 10646-1: Mongolian | 3 | SC2N3208 | J. B. Paterson | 98-09 98-10 |  |  |  |  |  |  |  |  |  |  |  | - 99-02 |  |  |  |  |  |  |  |  |  |  |  |  | 99-04 |  |  |  |  |  |  |  |  |  |  |  | 99-10 |  |  |  |  |  |  |  |  |  |  | 00-02 |  |  |  |  |  |  |  |  |
| *02.18.01.30 | AMENDMENT 30 to ISO/IEC 10646-1: Additional Latin and other char. | 3 | SC2N3210 | J. B. Paterson | 98-09 98-10 |  |  |  |  |  |  |  |  |  |  |  | - 99-02 |  |  |  |  |  |  |  |  |  |  |  |  | 99-04 |  |  |  |  |  |  |  |  |  |  |  | 99-10 |  |  |  |  |  |  |  |  |  |  | 00-02 |  |  |  |  |  |  |  |  |
| *02.18.01.31 | AMENDMENT 31 to ISO/IEC 10646-1: Tibetan Extension | 3 | SC2N3212 | J. B. Paterson | 98-09 98-10 |  |  |  |  |  |  |  |  |  |  |  | - 99-02 |  |  |  |  |  |  |  |  |  |  |  |  | 99-04 |  |  |  |  |  |  |  |  |  |  |  | 99-10 |  |  |  |  |  |  |  |  |  |  | 00-02 |  |  |  |  |  |  |  |  |
| 02.18.02 | Universal Multiple-Octet Coded Character set (UCS) - Part 2 | 2 | SC2N3068 | M. Suignard | 98-03 98-03 |  |  |  |  |  |  |  |  |  |  |  | 99-11 |  |  |  |  |  |  |  |  |  |  |  |  | 00-05 |  |  |  |  |  |  |  |  |  |  |  | 01-05 |  |  |  |  |  |  |  |  |  |  | 01-12 |  |  |  |  |  |  |  |  |
| 02.18.01.00.03 | TECHNICAL CORRIGENDUM 3 | - | ISO/IEC 10646-1/Cor.3 | J.B. Paterson | Draft: 99-04; DCOR ballot: 99-06-01 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |

Target Dates: 	WD: Introduction of the first edition of WD by editors, CD: Registration of the first CD/PDAM (and subsequent CDs/PDAMs), FCD: Registration of FCD/FPDAM, FDIS: Submission of text for FDIS/FDAM processing, IS: Publication.	Stages: 0: A study period under way, 1: An NP is under consideration, 2: A WD is under consideration, 3: A CD/FCD is under consideration, 4: An FDIS is under consideration, 5: An IS is being prepared, -: Published

### Other Achievements

  - Continued to enhance the set of principles and a process to prioritize the various repertoire additions to WG2.  The new process has been extremely helpful in managing and prioritizing repertoire additions to 10646.  Document N2002 is being updated to reflect the latest feedback on the Principles and Procedures.

  - The Rapporteur of the IRG is Mr. Zhang Zhoucai of China.  His term runs until the next SC2 plenary session in March 1999.

  - Updated the World Wide Web site for WG2 and posted an increasing number of documents to the site.  The URL is www.dkuug.dk/JTC1/SC2/WG2.  Keld Simonsen of the Danish Unix Users Group (dkuug) in Copenhagen, Denmark continues to operate the site.  A summary of the documents submitted to WG2 and the action taken is now available on the web as document N1952, which is an update of document N 1509.

### Proposals for future WG2 meetings:

  - Ideographic Vertical Extensions for plane 2

  - Cham

  - Tai (Dai) scripts

  - Encoding of ecological symbols

  - Proposals to encode Glagolitic, Coptic, and Buginese in the BMP.

  - Proposal to encode in plane 1 the following scripts: Egyptian Hieroglyphs, Meroitic, Old Persian Cuneiform, Ugartic Cuneiform, Tengwar, Cirth, Klingon, Etruscan, Gothic, Avestan, Brahmi, Old Hungarian, Old Permic, Sinaitic and South Arabian.

  - Additional math symbols

  - Western Music Symbols in plane 1.

  - Latinized Taiwanese characters

### WG2 Liaisons

WG2 continues to work very closely with the following liaison organizations.

- AFII

- ITU-T/SG8

- The Unicode Consortium

- Taipei Computer Association (TCA)

- Hong Kong Information Technology Federation (HKITF)

- United Nations University (UNU)

- CEN/TC304

In addition, WG2 has worked very closely with the following working groups but no official liaisons exist between them and WG2.

- SC2/WG3 - 7-bit and 8-bit Codes

- ISO/TC46/SC2

- SC22/WG3 - APL

- SC22/WG20 - Internationalization

- W3C-Internationalization

- ECMA TC39 - Web Scripting Languages

### Mailing List

The average number of recipients of WG2 documents is 80.  Their national bodies or individuals that are linguistic and/or technical experts on coding technology nominate them. The number of attendees, representing about 19 national bodies, 3 liaison organizations and 18 affiliations, is now steady at an average of 35 people per meeting.  There are approximately 150 technical experts who actively provide input to our working group.