JTC 1/SC 2  N 3052

21 March, 1998

Title:	Editors’ Report on Project JTC 1.02.15285, 
TR 15285, “An operational model for characters and glyphs”

Source:	Edwin Hart and Alan Griffee (co-editors)

Action:	For information

Distribution:	SC 2

Summary

This document describes (a) the activity since the SC 2 Plenary in Crete, and (b) the tasks required for publication.  At this point, JTC 1 approved the DTR.  By the end of May, we plan to submit the final camera-ready text of the Technical Report to ITTF for publication.

Once again, the editors thank the National Bodies and individuals that took the time to return comments on the DTR and on earlier drafts of TR 15285.

Remaining Tasks for Publication

- SC 18 issue
JTC 1 dissolved SC 18 in its reorganization. However, the Foreword of the TR states that SC 2 and SC 18 developed the TR and the TR mentions SC 18 standards throughout the body of the document.  Since the TR extensively references standards developed by SC 18, and since SC 18 participated in the development of the TR, the editors wanted to retain the references to SC 18 (and SC 2) in the final text of the TR.  John Spangler agreed with this desire and will develop an appropriate statement about the JTC 1 reorganization of SC 18 for the Foreword.

- Replace bitmaps with fonts
To increase the visual quality of the TR, the editors plan to replace several bitmaps (used to illustrate various glyphs) with glyphs contained in fonts.

Activities

Here are the activities since the SC 2 Plenary Meeting in Crete in July, 1997:

- We had not included this in our reported at Crete but prior to that meeting,

  - Keith Brannon (ISO ITTF) decided that the editors would produce the final camera-ready text of the TR for publication because of the special fonts required to print it.

  - John Spangler (ISO ITTF) was appointed to work with the editors of the TR for publication.

- JTC 1 distributed ballot JTC 1 N4877, DTR 15285, “An operational model for characters and glyphs”.

- In November 1997, the National Bodies approved the ballot.  The results are documented in JTC 1 N5097.

- In December 1997, the editors prepared a disposition of comments and submitted it to WG 2 (WG 2 N1694).  We also revised the text of the DTR according to the disposition of comments, and made several editorial changes to improve the text, comply with the ISO format, etc.

- In late February, the editors sent a copy of the text to John Spangler (ISO ITTF) for review prior to submitting the camera-ready document.

- In its March 1998 Meeting in Redmond, WG 2 approved the disposition of comments and will submit the document to SC 2 for approval.  In addition, WG 2 made the current version of the TR available to the participants for review but did not distribute it as a WG 2 document.  At this meeting, two people reviewed the document.  One of them submitted a comment, and a note was added to the TR to address it.

#### Status and Schedule for Producing TR 15285

##### Competed Activities

August, 1996:

At SC 2 Plenary Meeting

- SC 2 assigned the NP effort to WG 2.

- SC 2 appointed Edwin Hart and Alan Griffee as co-editors of the Technical Report.

- SC 2 approved concurrent registration and distribution of the PDTR for approval.

- SC 2 requested WG 2 at its January 1997 Meeting to review the proposed text for the PDTR.

September/October, 1996:

SC 2 distributed the August working draft for comments from SC 2 and SC 18.

January, 1997:

Submitted a disposition of comments and a revised document as a draft PDTR for approval to process as a PDTR.

WG 2 Meeting

WG 2 approved draft PDTR and submitted it to SC 2 for PDTR processing.

February, 1997:

SC 2 distributed a 3-month letter-ballot for TR registration and approval of the PDTR.

April, 1997:

ISO ITTF appointed Mr. John Spangler as the ISO contact for the publication of the TR, and agreed that the editors were to produce the camera-ready document for publication.

June, 1997:

The editors obtained results of the PDTR ballot and resolve comments.

July, 1997

WG 2 Meeting

WG 2 directed the editors to revise the disposition of comments on the PDTR and to revise the proposed text of the DTR as discussed in the meeting, and to forward the revisions to SC 2.

The editors revised the documents as requested by WG 2

July, 1997

SC 2 Plenary Meeting

SC 2 voted to forward the revised draft of the Technical Report to JTC 1 for processing as a DTR.

Fall, 1997

JTC 1 issued the DTR ballot.

November, 1997

JTC 1 approved the DTR ballot.

November, 1997 to February, 1998

The editors obtained the results of the DTR ballot, prepared a disposition of comments, and updated the TR document.

March, 1998

WG 2 Meeting

WG 2 approved in principle the disposition of comments on DTR 15285.

##### Planned Activities

March to May, 1998:

Prepare the final, camera-ready text of the TR 15285 document for publication and submit it to ITTF.